ECOSTEL

Marketplace Build Plan

Two-phase delivery from foundation to live marketplace

Prepared for: Ecostel founders, engineering, and stakeholders

Project type: Two-sided multi-process manufacturing marketplace

Document version: 1.0

# 1. Executive Summary

This plan covers two delivery phases. Phase 1 (Foundation) lays the technical groundwork including design system, backend scaffolding, file uploads, accounts, vendor registration, and buyer RFQ submission. Phase 2 (Core Marketplace) builds on this to deliver the live marketplace: vendor dashboards, quote submission, admin routing, buyer quote comparison, PO acceptance, and messaging.

By the end of Phase 2, Ecostel runs as a working marketplace: real buyers submit real RFQs, real vendors receive and respond to them through the platform, and orders move from acceptance to delivery with admin oversight.

## What ships when

- End of Phase 1: Buyers can create accounts and submit RFQs. Vendors can register. Admins can see incoming RFQs. No quoting yet.

- End of Phase 2: Quotes flow from vendors, buyers compare and accept, POs are issued, messaging is live, basic notifications are wired.

## What's moved to a later phase

- Live payments and escrow (Razorpay/Stripe integration, dispute flow).

- CAD viewer integration. Phase 2 uses file download only.

- Advanced supplier matching via PostgreSQL full-text search (Supabase).

- Mobile apps. Web-only at launch.

# 2. Phase 1 — Foundation

Phase 1 establishes the platform foundation. By the end, the system is technically complete enough to begin building the marketplace primitives in Phase 2.

## Deliverables

| Deliverable | What's included | Acceptance signal |
| --- | --- | --- |
| UX/UI complete | User flows, wireframes, and high-fidelity screens for all three surfaces (marketing site, buyer workspace, vendor workspace, admin panel). Brand system locked. Component library populated. | Stakeholder sign-off |
| Backend API scaffolding | Next.js API Routes initialized. Supabase Auth configured. Row Level Security (RLS) guards. Database schema and migrations via Supabase. GraphQL + REST endpoints stubbed. | API smoke tests pass |
| File upload system (Supabase Storage) | Supabase Storage buckets provisioned (staging + production). Chunked upload via tus protocol. Signed URL issuance from API. Supabase Storage policy validation. File metadata persisted. | 100 MB upload completes & scans clean |
| User accounts | Sign-up, sign-in, email verification, password reset, 2FA setup. Sessions and refresh-token rotation. Account settings page. | End-to-end signup + login + 2FA |
| Vendor registration system | Self-serve registration flow at /for-vendors. Business documents, capability declaration, certifications, capacity inputs. Pending state until admin approves. Admin verification UI. | Test vendor registers → approved → indexed |
| Buyer RFQ system | RFQ submission form with multi-part support. File upload, material/qty/finish/tolerances. Draft and submit states. Buyer dashboard listing all RFQs. | Buyer submits RFQ → appears in admin queue |

## Task breakdown

### Design & UX

- Audit the current ecostel.co and document the gap between today's site and the marketplace vision.

- Lock brand system: Primary Green (#0EAB6E), Accent (#06513B), Background (#F5F8F6), Text (#0B1F1A), Secondary White. Rubik throughout.

- Wireframe all primary flows: buyer signup, RFQ submission, vendor registration, admin RFQ triage.

- Define the component library.

### Infrastructure

- Provision AWS account. Set up VPC, subnets, security groups.

- Vercel project configured for staging and production. Supabase PostgreSQL provisioned. ElastiCache. Supabase Storage buckets.

- Set up Vercel projects for the three frontends. Connect GitHub for per-PR previews.

- CI/CD pipeline in GitHub Actions: lint, test, build, deploy. Per-PR preview environments.

- Sentry, PostHog, GA4, Metabase accounts created and wired.

### Backend (Node.js / Next.js API Routes)

- Initialize Next.js project (app/api/ routes, supabase/functions/, packages/sdk, packages/schemas).

- Auth module: signup, login, password reset, email verification, refresh tokens, RBAC guards.

- Users + Organizations modules. Buyer org and vendor org types with role-based access.

- Files module: signed Supabase Storage URL issuance, file validation via Supabase Storage policies.

- RFQs module: create, list, get, draft/submit states. Authorization scoped to buyer org.

- Vendor profiles module: capabilities, certs, capacity, KYC status.

### Frontend

- Three Next.js apps scaffolded with shared brand tokens and component library.

- Marketing site: home, capabilities, industries, for-vendors, about, contact. SEO-optimized.

- Buyer app: signup, signin, dashboard, RFQ submission form with chunked upload.

- Vendor app: signup, signin, registration wizard with document uploads.

- Admin panel: vendor verification queue, RFQ inbox (read-only this phase).

### Quality gates before Phase 2

- Lighthouse: Performance 90+, Accessibility 95+, SEO 100 on all marketing pages.

- End-to-end test: buyer signs up, submits RFQ with 50 MB CAD upload, sees it in dashboard.

- End-to-end test: vendor registers, uploads docs, admin approves, vendor is indexed.

- Sentry: zero unresolved errors in staging for 48 hours.

- Security pass: all API routes have auth + RBAC guards verified by tests.

# 3. Phase 2 — Core Marketplace

Phase 2 closes the marketplace loop. By the end, real buyers submit real RFQs and real vendors respond through the platform. POs are issued. Messaging is live. The marketplace is operational, even if payments are still handled out-of-platform.

## Deliverables

| Deliverable | What's included | Acceptance signal |
| --- | --- | --- |
| Vendor dashboards | Vendor workspace: dashboard with assigned RFQ count and active orders, RFQ queue, RFQ detail view, profile management. | Vendor sees RFQ assigned by admin |
| Vendor quote submission | Quote form per RFQ: unit price, lead time, MOQ, shipping, clarifying questions. Draft and submit states. Vendor can view but not edit submitted quotes. | Vendor submits quote → visible to admin |
| Admin panel (RFQ → vendor assignment) | Admin RFQ triage queue. Vendor recommendation list (capability-tag match). Manual assignment to one or more vendors. Reassignment supported. | Admin assigns RFQ → vendor notified |
| Buyer quote comparison UI | Quote comparison table per RFQ. Side-by-side: price, lead time, MOQ, vendor score, certifications. Recommended badge on best match. | Buyer sees all received quotes in comparison view |
| PO acceptance | Buyer selects a quote → confirms terms → system generates PO. Order created. Vendor sees new order in dashboard. Status moves through production → shipped → delivered. | Buyer accepts quote → vendor sees order |
| Basic messages & notifications | Threaded messaging on every RFQ and order. Comments scoped by participant (buyer, assigned vendor, admin). Email notifications for: new RFQ assigned, new quote received, PO issued, message received. | Buyer @-mentions vendor → email arrives |

## Task breakdown

### Backend

- Quotes module: submission, state machine (draft → submitted → accepted → rejected → expired).

- Orders module: PO generation, status transitions, milestone tracking.

- Matching module: capability-tag match algorithm. PostgreSQL full-text index for vendors (v1 logic, simple).

- Messages module: threaded conversations with participant scoping.

- Notifications module: email via Postmark, in-app notifications, preferences.

- Webhook receivers for future payment gateways (stubbed; not active until Phase 3).

### Vendor workspace

- Vendor dashboard with active RFQs, recent quotes, active orders, earnings snapshot.

- RFQ queue page with filter and search.

- RFQ detail page with full part specs, file downloads, quote submission form.

- Active orders page. Order detail with milestone updates and file uploads.

- Profile editor: capabilities, certifications, capacity.

### Buyer workspace

- Buyer dashboard upgrade: incoming quotes count, projects in flight, recent activity.

- Quote comparison page with side-by-side view.

- Quote acceptance flow with PO confirmation.

- Projects page replacing the basic RFQ list. Tracking and history view.

### Admin panel

- RFQ triage queue with recommended vendors.

- Vendor assignment UI (multi-select, reassign, remove).

- Order oversight: all active orders with status.

- Basic reporting: RFQs in / quotes out / win rate / response time.

### Quality gates before launch

- End-to-end test: buyer submits → admin routes → vendor quotes → buyer accepts → vendor delivers.

- Five-vendor live pilot for two weeks. Real RFQs, real quotes, manual escrow off-platform.

- Less than 1% error rate measured in Sentry.

- Median time from RFQ submission to first quote under 24 hours.

# 4. Cross-Cutting Concerns

## Risks

- Risk: file upload reliability for large CAD files. Mitigation: chunked upload + resumable; tested with 256 MB files during Phase 1.

- Risk: vendor verification bottlenecks at admin. Mitigation: structured intake form reduces back-and-forth; SLA target of 2 business days.

- Risk: scope creep around payments. Mitigation: handle escrow off-platform during Phase 2 pilot.

- Risk: matching logic over-engineered too early. Mitigation: Phase 2 ships capability-tag matching only

## Success metrics

- Phase 1 done: a buyer can sign up, submit a real RFQ, and admin sees it. A vendor can register, get approved, and be indexed.

- Phase 2 done: end-to-end loop closes for at least 5 RFQs from real buyers.

- Median time-to-first-quote under 24 hours within the pilot pool.

- Vendor response rate above 70% within 48 hours of assignment.